PARITY HOMES

Property Onboarding App

Test Plan

Version 1.0  |  March 2026

Prepared by: Lydia — Parity Homes

# 1. Purpose & Scope

This test plan covers functional and integration testing of the Parity Homes Property Onboarding App. The app is a single-file HTML/CSS/JS progressive web app deployed on Vercel that allows inspectors to complete property onboarding reports, export PDFs, sync data to NocoDB, and trigger automated report emails via Resend.

Scope includes:

- Core inspection form — all input fields and validations

- Draft saving and loading via localStorage

- PDF export functionality

- Automatic action item generation (including squatter eviction)

- Submission flow — NocoDB sync + Resend email

- Settings UI (gear icon)

- Toast notifications and error handling

# 2. Test Environment

The following environments should be tested:

| Environment | Details | Notes |
| --- | --- | --- |
| Production (Vercel) | Live Vercel deployment URL | Primary test environment |
| Local (file) | index.html opened directly in browser | Email/NocoDB won't work — expected |
| Mobile (Chrome/Safari) | iOS Safari, Android Chrome | Test camera and layout |

# 3. Test Cases

## 3.1 Navigation & Home Screen

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| NAV-01 | Home screen loads | Open the app URL in a browser | Home screen shows with Parity Homes header, New Inspection button, and any saved drafts | ☐ Pass ☐ Fail |
| NAV-02 | New inspection button | Click 'New Inspection' on home screen | Blank inspection form opens | ☐ Pass ☐ Fail |
| NAV-03 | Back to home | From inspection form, tap the back/home button | Returns to home screen without losing the draft | ☐ Pass ☐ Fail |
| NAV-04 | Settings gear icon | Click the ⚙️ gear icon on home screen | Settings panel opens showing NocoDB configuration | ☐ Pass ☐ Fail |
| NAV-05 | Saved inspections list | Submit one inspection, return to home | Submitted inspection appears in the list with address and date | ☐ Pass ☐ Fail |

## 3.2 Inspection Form — Field Entry

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| FORM-01 | Property address field | Enter a property address in the address field | Text is accepted and saved to draft | ☐ Pass ☐ Fail |
| FORM-02 | Inspection date field | Select a date from the date picker | Date is stored and displayed correctly | ☐ Pass ☐ Fail |
| FORM-03 | Inspector name field | Enter inspector name | Name is saved and appears in the generated report | ☐ Pass ☐ Fail |
| FORM-04 | Condition dropdowns | Change condition fields (e.g. roof, plumbing) to various options | Selected conditions are saved and displayed in report | ☐ Pass ☐ Fail |
| FORM-05 | Text notes fields | Type notes in any free-text field | Notes saved and appear in PDF report | ☐ Pass ☐ Fail |
| FORM-06 | Photo upload | Tap the photo upload button and select an image file | Photo thumbnail appears in the form | ☐ Pass ☐ Fail |
| FORM-07 | Squatter signs checkbox | Check one or more squatter sign indicators | Squatter signs are recorded in form state | ☐ Pass ☐ Fail |
| FORM-08 | Multiple sections navigation | Scroll through all form sections | All sections render without layout issues | ☐ Pass ☐ Fail |

## 3.3 Draft Saving & Loading

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| DRAFT-01 | Auto-save draft | Fill in some fields, then close and reopen the app | Previously entered data is restored from localStorage | ☐ Pass ☐ Fail |
| DRAFT-02 | Multiple drafts | Start two separate inspections on different properties | Both drafts appear on home screen separately | ☐ Pass ☐ Fail |
| DRAFT-03 | Resume draft | Tap a saved draft from the home screen | Form opens with all previously entered data intact | ☐ Pass ☐ Fail |
| DRAFT-04 | Draft persists on refresh | Fill in fields, refresh the page (F5) | Data is preserved — not lost on page refresh | ☐ Pass ☐ Fail |

## 3.4 Automatic Action Items

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| ACT-01 | Squatter eviction action item | Check at least one squatter sign indicator, then view the report | Action item 'Initiate eviction procedures' appears marked Urgent | ☐ Pass ☐ Fail |
| ACT-02 | No squatter — no eviction item | Leave all squatter fields unchecked, view report | No eviction action item appears | ☐ Pass ☐ Fail |
| ACT-03 | Condition-based action items | Set a condition field to 'Poor' or lowest rating | Relevant action item is generated for that condition | ☐ Pass ☐ Fail |
| ACT-04 | Action items summary in report | Generate a report with multiple issues flagged | All auto-generated action items appear in the Action Items section | ☐ Pass ☐ Fail |

## 3.5 PDF Export

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| PDF-01 | Export PDF button | Complete a form and click 'Export PDF' | A '⏳ Generating PDF…' toast appears, then a PDF file downloads | ☐ Pass ☐ Fail |
| PDF-02 | PDF content — not blank | Open the downloaded PDF | PDF contains the property address, inspector name, conditions, and action items — not blank | ☐ Pass ☐ Fail |
| PDF-03 | PDF filename | Check the filename of the downloaded PDF | Filename includes address and date (e.g. CHAP-Report-123-Main-St-2026-03-01.pdf) | ☐ Pass ☐ Fail |
| PDF-04 | Report branding | Open the PDF and check the header | 'Parity Homes' and 'Property Onboarding Report' appear in the header | ☐ Pass ☐ Fail |
| PDF-05 | Photos in PDF | Upload a photo, then export PDF | Photo(s) appear in the PDF report | ☐ Pass ☐ Fail |
| PDF-06 | Export from history | From the home screen, export PDF for a previously submitted inspection | PDF generates correctly for the historical record | ☐ Pass ☐ Fail |

## 3.6 Submission Flow

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| SUB-01 | Submit button | Complete a form and click 'Submit' | '✅ Inspection submitted!' toast appears and app returns to home screen | ☐ Pass ☐ Fail |
| SUB-02 | Submission timestamp | Submit an inspection and check the NocoDB record | Record includes a submittedAt timestamp in ISO format | ☐ Pass ☐ Fail |
| SUB-03 | Submitted inspection on home | Submit and return to home | Inspection appears in the list marked as submitted | ☐ Pass ☐ Fail |
| SUB-04 | Cannot re-submit | Open a submitted inspection | Form is read-only or submit button is disabled/hidden | ☐ Pass ☐ Fail |

## 3.7 NocoDB Integration

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| DB-01 | Record created on submit | Submit a completed inspection, then check NocoDB table m5db1rj92ask4v2 | A new row appears in NocoDB with the inspection data | ☐ Pass ☐ Fail |
| DB-02 | Field mapping | Check the NocoDB row fields match the form data | Address, date, inspector, condition fields all map correctly to NocoDB columns | ☐ Pass ☐ Fail |
| DB-03 | Sync failure toast | Temporarily break the NocoDB token, submit an inspection | '⚠️ NocoDB sync failed' toast appears after submission | ☐ Pass ☐ Fail |
| DB-04 | Submit still works when DB offline | Disconnect from internet, submit inspection | Submission completes locally; DB sync fails gracefully without crashing the app | ☐ Pass ☐ Fail |

## 3.8 Report Email (Resend)

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| EMAIL-01 | Email sent on submit | Submit a completed inspection on the live Vercel deployment | Email arrives at lydia@slemish.ca within 2 minutes | ☐ Pass ☐ Fail |
| EMAIL-02 | Email subject line | Check the received email subject | Subject includes the property address and/or 'Property Onboarding Report' | ☐ Pass ☐ Fail |
| EMAIL-03 | Email content | Open the received email | Email contains inspector name, property address, condition summary, and action items | ☐ Pass ☐ Fail |
| EMAIL-04 | Email toast on success | Watch toast notifications after submitting | '📧 Report emailed' toast appears a few seconds after submission | ☐ Pass ☐ Fail |
| EMAIL-05 | Email not sent locally | Run app from local file (not Vercel), submit inspection | No email error crashes the app — fails silently or shows a soft warning | ☐ Pass ☐ Fail |

## 3.9 Settings UI

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| SET-01 | Open settings | Click the ⚙️ gear icon on the home screen | Settings modal/panel opens | ☐ Pass ☐ Fail |
| SET-02 | Close settings | Open settings, then close it | Settings closes and returns to home screen without changes | ☐ Pass ☐ Fail |
| SET-03 | NocoDB credentials display | Open settings and inspect the NocoDB fields | Table ID and token fields are present (may be pre-filled with defaults) | ☐ Pass ☐ Fail |

## 3.10 Toast Notifications

| ID | Test Case | Steps | Expected Result | Pass / Fail |
| --- | --- | --- | --- | --- |
| TOAST-01 | Success toast on submit | Submit an inspection | Green/positive '✅ Inspection submitted!' toast appears and auto-dismisses | ☐ Pass ☐ Fail |
| TOAST-02 | PDF generating toast | Click Export PDF | '⏳ Generating PDF…' toast appears during generation | ☐ Pass ☐ Fail |
| TOAST-03 | PDF success toast | Wait for PDF export to complete | '✅ PDF downloaded!' toast appears | ☐ Pass ☐ Fail |
| TOAST-04 | Toast auto-dismiss | Trigger any toast | Toast disappears automatically after a few seconds | ☐ Pass ☐ Fail |

# 4. Browser Compatibility

Test the app in each of the following browsers and note any visual or functional issues:

| Browser | Version | Platform | Result |
| --- | --- | --- | --- |
| Chrome | Latest | Windows / Mac | ☐ Pass ☐ Fail |
| Safari | Latest | Mac / iOS | ☐ Pass ☐ Fail |
| Firefox | Latest | Windows / Mac | ☐ Pass ☐ Fail |
| Edge | Latest | Windows | ☐ Pass ☐ Fail |
| Chrome Mobile | Latest | Android | ☐ Pass ☐ Fail |
| Safari Mobile | Latest | iOS | ☐ Pass ☐ Fail |

# 5. Sign-Off

Testing completed by:

| Name | Date | Signature |
| --- | --- | --- |

Notes / Issues Found: